## Slide 1: Eclipse Arrowhead v5 WG March 6, 2025 meeting
Agenda with MoM notes
1) Specifikation status, Jerker
2) Kod development, Tamas
3) Point four discussions
  - Specification documentations approach
  - Backwards compatibility - I do find many name changes of microsystem, microservice, variable etc. are these necessary
4) Way forward - formulation of action points
5) Time line
6) AoB
7) Next meeting

## Slide 2: 1) Specifikation status
Foundational principles - fairly OK
GSoSD - fairly OK
Core systems
  SysDs
    ServiceRegistry - exist 2Y old
    ServiceOrchestration - exist 2Y old
    Authorization - exist 9M old

## Slide 3: 1) Specifikation status
Core systems
  SysDs
    ServiceRegistry - exist 2Y OLD
    ServiceOrchestration - exist 2Y OLD
    Authorization - exist 9M OLD
  SDs
    ServiceDiscovery - 3Y OLD
    ServiceRegistry Administration - 3Y OLD
    Identity provider - 3Y OLD

## Slide 4: 1) Specifikation status
Support systems
  SysDs
    MicrosystemMonitor - 8M OLD
  SDs
    SysMonitor - 6M OLD
    SysMonitorData - SysML model 1M OLD

## Slide 5: Code development
Java - Tamas
  Core system code and documentation/website done but not yet integrated to the GitHub Eclipse arrowhead repo
GOlang
  3 different versions on-going
    Thingwave, Jens Eliasson
      Commercial product
    LTU, Jan van Deventer, ServiceRegistry, ServiceOrchestration, resilience focus, data model ontology integration
    LTU, Johan Kristiansson core systems including a SDK
SysML
  Models of core systems and a set of support systems plus use case examples available in GitHub.
  https://github.com/eclipse-arrowhead/profile-library-sysml/tree/main/distribution/Papyrus/ArrowheadDSL_2025_v5

## Slide 6: 3) Points four discussions
- Specification documentations approach
  Word or Latex has been the agreed approach
  github web pages
  roadmap direction is SysML
  we now see yamal code as well
- Backwards compatibility - I do find many name changes of microsystem, microservice, variable etc. are these necessary
  Microsystems Name changes
  Microservice Name changes
    variable changes are plentiful

## Slide 7: 4) Way forward
Action points
  Alignment of AITIA documentation/website and LTU SysML work, Jerker and Raymond/Tamas
  Integration of LTU GOlang initiatives to one major branch, Jerker

## Slide 8: 5) Time line
To be pushed to GitHub by AITIA

## Slide 9: 6) AoB

## Slide 10: 7) Next meeting
Thursday March 27 - 8.30 - 10 CET