## Slide 1: Eclipse Arrowhead Roadmap WG
231019
Agenda
1) GSoSD final, Jerker
2) Next step - SysD the core systems.
3) SysD’s of the support systems
4) Time line for SysD’s and implementations
5) AoB

## Slide 2: V5.0
Open point of discussion
#1 Per to introduce into GSoSD - issue #58 - DONE but not merged yet
#2 Pal to add to GSoSD- issue # 66 - DONE in GSoSD
#3 communication - not urgent - issues #69 - to v5.1
#4 Felix to introduce into GSoSD - issue #67 - waiting for Felix
#5 Jerker to introduce into GSoSD - issue #65 - DONE in GSoSD
#6 Per to introduce into the GSoSD - issue #64 - DONE but not merged yet
#7 Jerker to introduce into GSoSD- issue #70 - DONE in GSoSD
#8 communication - branding - issues #68 - DONE in GSoSD
#9 Technology - issue #62 - DONE in GSoSD
#10 Technology - issue #71 - DONE in GSoSD

## Slide 3: MoM
Core systems
ServiceRegistry SysD, AITIA associated SD, IDD with Sinetiq
ServiceOrchestration, SysD, AITIA associated SD, IDD with Sinetiq
Authorisation, SysD AITIA associated SD, IDD with Sinetiq
Authentication, SysD Sinetiq, SD, IDD Sinetiq+ LTU
Support systems
  - GateKeeper, SysD, AITIA
  - Gateway, SysD, AITIA
  - EventHandler after SysD for Authentication system becomes available
LTU to contribute SysML model diagrams to the above core system.
Time line
  - Presentation of specifications at Lulea WS, Jan 25, 2024.