## Slide 1: Eclipse Arrowhead v5.0
Prof. Jerker Delsing

## Slide 2: Long journey
Started fall 2022
Roadmap WG meetings roughly every 3:ed week for one year
  10-20+ people working
May 2023 we still had 10 issues
  https://github.com/eclipse-arrowhead/roadmap/issues
Sept 2023 the Generic SoSD (GSoSD) document is ready for prime time.
  GSosD core systems v5.0
  GSoSD support systems v5.0

## Slide 3: Major updates
The Eclipse Arrowhead project focus is to provide microservices which produces and consumes microservice at the edge.
Eclipse Arrowhead provides an microservice SOA architecture and reference implementation to be deployed on heterogeneous devices from deep edge to fog with interoperability to cloud servers.

## Slide 4: Vocabulary
Main message
Microsystems and microservices at the edge
We will use microsystem and microservice and system and service interchangeable to simplify writing, while misunderstandings can be expected to minimal.
Naming convention for microsystem, microservices and local clouds still to be defined. Target is v5.1.

## Slide 5: Core systems
Service Registry
Authorisation system
Authentication system - new
  separated from the Authorisation system
  additional authentication mechanisms will be considered from v5.1
Orchestration system

## Slide 6: Integration into brown field operations
Relaxation of shall definitions and usage to recommended usage
  Supporting integration to existing brown field technology and company conventions!
  Special notes on that deviations from recommendation will render less architecture support for desired properties like e.g.
    real time, security, safety, ….

## Slide 7: V5.0
Open point of discussion
#1 Per to introduce into GSoSD - issue #58 - DONE but not merged yet
#2 Pal to add to GSoSD- issue # 66 - DONE in GSoSD
#3 communication - not urgent - issues #69 - to v5.1
#4 Felix to introduce into GSoSD - issue #67 - waiting for Felix
#5 Jerker to introduce into GSoSD - issue #65 - DONE in GSoSD
#6 Per to introduce into the GSoSD - issue #64 - DONE but not merged yet
#7 Jerker to introduce into GSoSD- issue #70 - DONE in GSoSD
#8 communication - branding - issues #68 - DONE in GSoSD
#9 Technology - issue #62 - DONE in GSoSD
#10 Technology - issue #71 - DONE in GSoSD